# eVyoog Finance — Capability Completion Status

Assessed against: Finance Functional & Test Specification — All Capabilities, Feature-wise (docs/functional-specs)

Codebase assessed: evyoog/evyoog-gl (backend), main branch, migrations V1–V35 · Assessment date: 22 October 2026

# 1. Overall Status

| Measure | Value |
| --- | --- |
| Total features | 911 |
| Completed | 78 |
| Partially completed | 164 |
| Not started | 669 |
| Overall completion (average) | 16% |

## How status was assessed

Completed (90–100%): The feature's functions in the specification are implemented in the backend: API endpoints, database tables, business rules and audit logging exist.

Partial (1–89%): Some of the feature exists (for example the data is stored or a related rule exists), but functions, fields or rules in the specification are missing. The percentage is an estimate of how much of the specification is covered.

Not Started (0%): No code, table or endpoint for the feature was found.

Scope: Backend repository only (evyoog-gl). Frontend screens (evyoog-frontend) were not assessed. Percentages are estimates from reading code and migrations, not from running the specification's test cases.

# 2. Capability Summary

| # | Capability | Features | Completed | Partial | Not Started | Completion % | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Organization & Financial Structure | 40 | 4 | 23 | 13 | 39% | Partial |
| 2 | Chart of Accounts & Accounting Foundation | 41 | 14 | 17 | 10 | 50% | Partial |
| 3 | General Ledger | 40 | 19 | 14 | 7 | 63% | Partial |
| 4 | Accounts Payable | 42 | 0 | 0 | 42 | 0% | Not Started |
| 5 | Accounts Receivable | 46 | 0 | 0 | 46 | 0% | Not Started |
| 6 | Cash & Bank Management | 41 | 0 | 0 | 41 | 0% | Not Started |
| 7 | Payment & Collection Management | 39 | 0 | 0 | 39 | 0% | Not Started |
| 8 | Tax Management | 42 | 0 | 15 | 27 | 12% | Partial |
| 9 | Fixed Asset Management | 38 | 0 | 0 | 38 | 0% | Not Started |
| 10 | Expense Management | 37 | 0 | 0 | 37 | 0% | Not Started |
| 11 | Budget Management | 38 | 0 | 1 | 37 | 0% | Not Started |
| 12 | Cost & Management Accounting | 36 | 0 | 4 | 32 | 2% | Partial |
| 13 | Financial Planning & Forecasting | 36 | 0 | 0 | 36 | 0% | Not Started |
| 14 | Cash Flow Management | 33 | 0 | 8 | 25 | 11% | Partial |
| 15 | Financial Closing & Period Management | 36 | 6 | 7 | 23 | 24% | Partial |
| 16 | Inter-Company & Consolidation | 37 | 0 | 3 | 34 | 1% | Partial |
| 17 | Financial Statements & Reporting | 37 | 5 | 13 | 19 | 27% | Partial |
| 18 | Financial Analytics & Management Dashboard | 34 | 0 | 0 | 34 | 0% | Not Started |
| 19 | Financial Controls & Approvals | 34 | 10 | 10 | 14 | 41% | Partial |
| 20 | Reconciliation & Control Management | 32 | 0 | 0 | 32 | 0% | Not Started |
| 21 | Compliance, Audit & Governance | 32 | 6 | 8 | 18 | 28% | Partial |
| 22 | Document & Financial Record Management | 32 | 0 | 0 | 32 | 0% | Not Started |
| 23 | Finance Master Data & Configuration | 28 | 2 | 16 | 10 | 26% | Partial |
| 24 | Security, SaaS & Multi-Tenant Management | 30 | 6 | 13 | 11 | 37% | Partial |
| 25 | Integration & API Platform | 30 | 6 | 12 | 12 | 36% | Partial |
|  | TOTAL | 911 | 78 | 164 | 669 | 16% |  |

Capability status: Completed when completion is 90% or more, Partial when 1–89%, Not Started when 0%. Capability completion % is the average of its features' completion %.

# 3. Feature-wise Status

## Capability 1 — Organization & Financial Structure

Completion: 39%  ·  Completed: 4  ·  Partial: 23  ·  Not Started: 13  ·  Total features: 40

| ID | Feature | Status | % | Current status / evidence in codebase |
| --- | --- | --- | --- | --- |
| 1.1 | Organization (Enterprise) Setup | Partial | 60% | Business Group entity + API (code, name, ES mode); org defaults (language, time zone, reporting currency) not modelled |
| 1.2 | Company Management | Partial | 80% | Legal Entity create/get/list/update API with Thin-ES limit rule |
| 1.3 | Company Financial Information | Partial | 70% | Legal Entity holds GSTIN/PAN/TAN, functional currency, accounting standard |
| 1.4 | Company Group & Holding Structure | Partial | 30% | Business Group → Legal Entity grouping only; no holding/ownership structure |
| 1.5 | Business Unit Management | Partial | 80% | Business Unit API (create/get/list/update) with GSTIN per BU |
| 1.6 | Division Management | Not Started | 0% | No implementation found |
| 1.7 | Branch Management | Partial | 30% | Business Unit used as GST branch (1 BU = 1 State = 1 GSTIN); no separate Branch master |
| 1.8 | Company-to-Branch Relationship | Partial | 40% | Business Unit linked to Legal Entity |
| 1.9 | Plant / Location Management | Partial | 50% | Inventory Organisation + Sub-Inventory masters |
| 1.10 | Department Management | Not Started | 0% | No implementation found |
| 1.11 | Department to Cost Centre Mapping | Not Started | 0% | No implementation found |
| 1.12 | Cost Centre Management | Partial | 75% | COST_CENTRE dimension values with manager, department, validity, budget flag |
| 1.13 | Cost Centre Hierarchy | Partial | 70% | Parent-value hierarchy with circular-reference check; hierarchical Trial Balance |
| 1.14 | Profit Centre Management | Partial | 50% | PROFIT_CENTRE dimension type available |
| 1.15 | Profit Centre Hierarchy | Partial | 50% | Generic dimension-value parent hierarchy |
| 1.16 | Project / Job Management | Partial | 30% | PROJECT dimension type available; no project master |
| 1.17 | Business Segment Management | Partial | 50% | Finance Dimensions + segment P&L reporting |
| 1.18 | Income & Expense Account Mapping | Partial | 40% | Account qualifier (REVENUE/EXPENSE) drives P&L classification |
| 1.19 | Financial Hierarchy | Partial | 50% | Dimension-value hierarchy (parent/child) with roll-up |
| 1.20 | Reporting Hierarchy | Partial | 50% | Hierarchical Trial Balance, P&L and Balance Sheet trees |
| 1.21 | Fiscal Year Management | Completed | 90% | Accounting Calendar with fiscal-year generation and generate-next-year |
| 1.22 | Company Fiscal Year Assignment | Partial | 60% | Calendar assigned per Ledger; LE ↔ Ledger link (DEBT-05: calendar not standalone) |
| 1.23 | Accounting Period Management | Completed | 95% | Accounting periods incl. Adjustment Period 13 |
| 1.24 | Open / Close Accounting Periods | Completed | 100% | Period status open/close/future-enterable/lock/permanently-close/reopen |
| 1.25 | Module-wise Period Control | Not Started | 0% | No implementation found |
| 1.26 | Transaction Restriction by Company / Branch / Period | Partial | 50% | Period gate per Legal Entity in Posting Engine; LE-scoped role assignment |
| 1.27 | Inter-Company Relationship Configuration | Partial | 25% | Intercompany dimension values carry counterparty Legal Entity |
| 1.28 | Legal & Statutory Details | Partial | 70% | GSTIN/PAN/TAN capture with GSTIN format validation |
| 1.29 | Effective-Dated Organization Changes | Not Started | 0% | No implementation found |
| 1.30 | Organization Restructure | Not Started | 0% | No implementation found |
| 1.31 | Organization Setup Validation | Partial | 40% | Setup Wizard validates and provisions enterprise structure |
| 1.32 | Organization Setup Approval | Not Started | 0% | No implementation found |
| 1.33 | Organization Master Import | Partial | 20% | Provisioning templates applied via Setup Wizard; no bulk org import |
| 1.34 | Organization Master Export | Not Started | 0% | No implementation found |
| 1.35 | Organization Chart View | Not Started | 0% | No implementation found |
| 1.36 | Organization Master Integration | Not Started | 0% | No implementation found |
| 1.37 | Organization & Period Notifications | Not Started | 0% | No implementation found |
| 1.38 | Organization Structure Reports | Not Started | 0% | No implementation found |
| 1.39 | Organization Structure Dashboard | Not Started | 0% | No implementation found |
| 1.40 | Organization & Structure Audit Trail | Completed | 90% | audit_log written on every create/update in same transaction |

## Capability 2 — Chart of Accounts & Accounting Foundation

Completion: 50%  ·  Completed: 14  ·  Partial: 17  ·  Not Started: 10  ·  Total features: 41

| ID | Feature | Status | % | Current status / evidence in codebase |
| --- | --- | --- | --- | --- |
| 2.1 | Chart of Accounts Master | Completed | 95% | Chart of Accounts API (create/list/search/update/deactivate) |
| 2.2 | Company Chart of Accounts Assignment | Partial | 70% | COA Structure assignable to Ledger; Ledger linked to LE |
| 2.3 | Account Code Structure | Completed | 90% | COA Structure segments with combination format |
| 2.4 | Account Groups | Partial | 50% | Summary (parent) accounts act as groups |
| 2.5 | Account Categories | Partial | 60% | Account qualifier categorisation |
| 2.6 | Account Types | Completed | 90% | Account types ASSET/LIABILITY/EQUITY/REVENUE/EXPENSE |
| 2.7 | Debit / Credit Nature | Completed | 100% | Normal balance DR/CR on each account |
| 2.8 | Ledger Accounts | Completed | 95% | Postable ledger accounts |
| 2.9 | Modify Ledger Account | Completed | 95% | PATCH account |
| 2.10 | Activate / Deactivate Account | Completed | 95% | Soft deactivate + reactivate |
| 2.11 | Account Hierarchy | Completed | 90% | Parent hierarchy with circular-reference validation |
| 2.12 | Sub-Ledgers | Not Started | 0% | No implementation found |
| 2.13 | Control Accounts | Not Started | 0% | No implementation found |
| 2.14 | Default Accounts | Partial | 15% | Default dimension value only; no default GL accounts |
| 2.15 | Accounting Dimensions | Completed | 95% | Finance Dimension CRUD, required/optional, balancing config |
| 2.16 | Custom Dimension Values | Partial | 75% | CUSTOM and SPARE dimension types (DEBT-01 limits count) |
| 2.17 | Account--Dimension Rules | Partial | 60% | Required-dimension rule, account-combination registry, dynamic insert |
| 2.18 | Cost Centre Mapping | Partial | 50% | Cost Centre captured in account combination |
| 2.19 | Profit Centre Mapping | Partial | 40% | Profit Centre via combination |
| 2.20 | Account Mapping to Business Transactions | Not Started | 0% | No implementation found |
| 2.21 | Account Mapping to Tax Transactions | Partial | 40% | GST/TDS applicability flags on account master |
| 2.22 | Account Mapping to Modules | Not Started | 0% | No implementation found |
| 2.23 | Posting Account Determination | Not Started | 0% | No implementation found |
| 2.24 | Restrict Account Usage | Partial | 50% | Non-postable accounts and deactivated combinations blocked |
| 2.25 | Direct Posting Control | Partial | 60% | Summary accounts rejected at posting |
| 2.26 | Account Currency Settings | Not Started | 0% | No implementation found |
| 2.27 | Group Chart & Consolidation Account Mapping | Not Started | 0% | No implementation found |
| 2.28 | Financial Statement Line Mapping | Partial | 30% | Statements classify by account qualifier; no line-mapping table |
| 2.29 | Chart of Accounts Templates | Partial | 50% | Provisioning templates seed a standard COA |
| 2.30 | Copy Chart of Accounts | Not Started | 0% | No implementation found |
| 2.31 | Effective-Dated Account Changes | Partial | 30% | valid_from / valid_to on dimension values |
| 2.32 | Account Approval Workflow | Not Started | 0% | No implementation found |
| 2.33 | Account Transaction History | Completed | 90% | Account Ledger report |
| 2.34 | Account Search & List | Completed | 95% | Account search and list |
| 2.35 | Account Show Page | Completed | 90% | Get account by ID |
| 2.36 | Chart of Accounts Import | Completed | 90% | COA Excel import job with template and per-row errors |
| 2.37 | Chart of Accounts Export | Not Started | 0% | No implementation found |
| 2.38 | Chart Validation & Integrity Check | Partial | 50% | Circular-reference and qualifier-mismatch checks |
| 2.39 | Chart of Accounts Integration | Partial | 20% | Accounts resolvable through AIE import |
| 2.40 | Chart of Accounts Reports | Partial | 20% | Accounts appear in TB/ledger reports; no dedicated COA report |
| 2.41 | Chart of Accounts Audit Trail | Completed | 90% | Audit log on all account changes |

## Capability 3 — General Ledger

Completion: 63%  ·  Completed: 19  ·  Partial: 14  ·  Not Started: 7  ·  Total features: 40

| ID | Feature | Status | % | Current status / evidence in codebase |
| --- | --- | --- | --- | --- |
| 3.1 | Journal Entry | Completed | 100% | Manual journal entry API |
| 3.2 | Voucher Types & Journal Numbering | Partial | 70% | Journal source/category masters (seeded) and auto journal number |
| 3.3 | Journal Lines & Dimensions | Completed | 95% | Journal lines with account combination dimensions |
| 3.4 | Multi-Currency Journal | Partial | 35% | Currency + exchange_rate stored; currency rule only, no rate master |
| 3.5 | Journal Attachments & Supporting Documents | Not Started | 0% | No implementation found |
| 3.6 | Edit Journal Before Approval | Completed | 90% | PATCH journal while DRAFT |
| 3.7 | Submit Journal | Completed | 100% | Submit journal |
| 3.8 | Journal Approval | Completed | 95% | Approve / reject / recall with approval policy |
| 3.9 | Ledger Posting | Completed | 100% | Posting Engine (THICK/THIN/EVENT_ONLY) |
| 3.10 | Posting Validation | Completed | 100% | Posting validation rules 1-11 (balance, period, accounts, dimensions, balancing, combinations) |
| 3.11 | Journal Templates | Partial | 50% | Recurring templates reusable as journal templates |
| 3.12 | Recurring Journals | Completed | 90% | Recurring templates, generate and run history |
| 3.13 | Adjustment Journals | Partial | 60% | Adjustment Period 13 supports adjustment journals |
| 3.14 | Accruals | Partial | 20% | ACCRUAL journal category only |
| 3.15 | Accrual Auto-Reversal | Partial | 30% | Manual reversal exists; no scheduled auto-reversal |
| 3.16 | Prepayments | Not Started | 0% | No implementation found |
| 3.17 | Provisions | Not Started | 0% | No implementation found |
| 3.18 | Reclassification | Partial | 20% | Possible only as manual journal |
| 3.19 | Reversal Entries | Completed | 100% | Reverse journal + reversal lookup |
| 3.20 | Journal Copy & Cancellation | Partial | 50% | Cancel supported; copy journal not available |
| 3.21 | System-Generated Journals from Modules | Partial | 60% | AIE pipeline + EVENT_ONLY SLA events |
| 3.22 | Journal Import | Completed | 95% | AIE REST batch import + Excel journal import |
| 3.23 | Foreign Currency Revaluation | Not Started | 0% | No implementation found |
| 3.24 | General Ledger View | Completed | 90% | Account ledger and journal listing reports |
| 3.25 | Account Balance View | Completed | 95% | Account balance and summary API |
| 3.26 | Transaction Drill-Down | Partial | 60% | Account ledger → journal by ID |
| 3.27 | Trial Balance | Completed | 100% | Trial Balance + hierarchical Trial Balance |
| 3.28 | Comparative & Dimension Trial Balance | Partial | 60% | Dimension (cost centre/product/unit) filter; no period comparison |
| 3.29 | Account Reconciliation | Not Started | 0% | No implementation found |
| 3.30 | Accounting Period Control | Completed | 100% | Period gate inside Posting Engine |
| 3.31 | Lock Accounting Period | Completed | 100% | Lock period |
| 3.32 | Reopen Period with Authorization | Completed | 100% | Reopen with GL_MANAGER check and reason audit |
| 3.33 | Journal List Page | Completed | 95% | Journal list with filters |
| 3.34 | Journal Show Page | Completed | 95% | Journal by ID |
| 3.35 | General Ledger Reports | Partial | 70% | Ledger, journal listing, TB reports; file exports not implemented |
| 3.36 | General Ledger Dashboard | Not Started | 0% | No implementation found |
| 3.37 | Journal Notifications | Not Started | 0% | No implementation found |
| 3.38 | General Ledger Integration | Partial | 60% | AIE import, source references, SLA events |
| 3.39 | Journal Access & Segregation of Duties | Partial | 50% | Role/permission-based access; no SoD rule engine |
| 3.40 | General Ledger Audit Trail | Completed | 100% | Journal audit trail endpoints |

## Capability 4 — Accounts Payable

Completion: 0%  ·  Completed: 0  ·  Partial: 0  ·  Not Started: 42  ·  Total features: 42

| ID | Feature | Status | % | Current status / evidence in codebase |
| --- | --- | --- | --- | --- |
| 4.1 | Vendor Master | Not Started | 0% | No implementation found |
| 4.2 | Vendor Group & Classification | Not Started | 0% | No implementation found |
| 4.3 | Vendor Bank Details | Not Started | 0% | No implementation found |
| 4.4 | Vendor Tax & TDS Profile | Not Started | 0% | No implementation found |
| 4.5 | Vendor Payment & Credit Terms | Not Started | 0% | No implementation found |
| 4.6 | Vendor Onboarding & Approval | Not Started | 0% | No implementation found |
| 4.7 | Vendor Block & Hold | Not Started | 0% | No implementation found |
| 4.8 | Purchase Invoice Registration | Not Started | 0% | No implementation found |
| 4.9 | Invoice Validation & Duplicate Check | Not Started | 0% | No implementation found |
| 4.10 | 2-Way Matching (Invoice vs PO) | Not Started | 0% | No implementation found |
| 4.11 | 3-Way Matching (Invoice vs PO vs GRN) | Not Started | 0% | No implementation found |
| 4.12 | Multi-Level Matching & Tolerances | Not Started | 0% | No implementation found |
| 4.13 | Match Exception Handling | Not Started | 0% | No implementation found |
| 4.14 | Expense (Non-PO) Invoice | Not Started | 0% | No implementation found |
| 4.15 | Apply Tax on Invoice | Not Started | 0% | No implementation found |
| 4.16 | Apply Discount | Not Started | 0% | No implementation found |
| 4.17 | Apply TDS | Not Started | 0% | No implementation found |
| 4.18 | Purchase Invoice Approval | Not Started | 0% | No implementation found |
| 4.19 | Invoice Posting to General Ledger | Not Started | 0% | No implementation found |
| 4.20 | Foreign Currency Payables | Not Started | 0% | No implementation found |
| 4.21 | Debit Note | Not Started | 0% | No implementation found |
| 4.22 | Vendor Credit Note | Not Started | 0% | No implementation found |
| 4.23 | Advance to Vendor | Not Started | 0% | No implementation found |
| 4.24 | Adjust Advance against Invoice | Not Started | 0% | No implementation found |
| 4.25 | Payment Request | Not Started | 0% | No implementation found |
| 4.26 | Payment Processing & Invoice Settlement | Not Started | 0% | No implementation found |
| 4.27 | Partial Payment & Retention | Not Started | 0% | No implementation found |
| 4.28 | Invoice Payment Hold | Not Started | 0% | No implementation found |
| 4.29 | Vendor Account Ledger | Not Started | 0% | No implementation found |
| 4.30 | Vendor Reconciliation | Not Started | 0% | No implementation found |
| 4.31 | Vendor Statement | Not Started | 0% | No implementation found |
| 4.32 | Payables Aging | Not Started | 0% | No implementation found |
| 4.33 | Payment Due & Cash Requirement Forecast | Not Started | 0% | No implementation found |
| 4.34 | Goods Received Not Invoiced (GRNI) Accrual | Not Started | 0% | No implementation found |
| 4.35 | AP Period Close & Sub-Ledger Reconciliation | Not Started | 0% | No implementation found |
| 4.36 | Invoice Capture, OCR & Import | Not Started | 0% | No implementation found |
| 4.37 | Invoice List & Show Page | Not Started | 0% | No implementation found |
| 4.38 | Accounts Payable Reports | Not Started | 0% | No implementation found |
| 4.39 | Accounts Payable Dashboard | Not Started | 0% | No implementation found |
| 4.40 | Accounts Payable Notifications | Not Started | 0% | No implementation found |
| 4.41 | Accounts Payable Integration | Not Started | 0% | No implementation found |
| 4.42 | Accounts Payable Audit Trail & Segregation of Duties | Not Started | 0% | No implementation found |

## Capability 5 — Accounts Receivable

Completion: 0%  ·  Completed: 0  ·  Partial: 0  ·  Not Started: 46  ·  Total features: 46

| ID | Feature | Status | % | Current status / evidence in codebase |
| --- | --- | --- | --- | --- |
| 5.1 | Customer Master | Not Started | 0% | No implementation found |
| 5.2 | Customer Group & Receivables Accounts | Not Started | 0% | No implementation found |
| 5.3 | Customer Tax Profile | Not Started | 0% | No implementation found |
| 5.4 | Customer Payment Terms | Not Started | 0% | No implementation found |
| 5.5 | Customer Bank & Mandate Details | Not Started | 0% | No implementation found |
| 5.6 | Customer Approval & Block | Not Started | 0% | No implementation found |
| 5.7 | Sales Invoice Generation | Not Started | 0% | No implementation found |
| 5.8 | Manual / Service Invoice | Not Started | 0% | No implementation found |
| 5.9 | Invoice Validation | Not Started | 0% | No implementation found |
| 5.10 | Apply Tax on Sales Invoice | Not Started | 0% | No implementation found |
| 5.11 | Sales Invoice Discounts | Not Started | 0% | No implementation found |
| 5.12 | Sales Invoice Approval | Not Started | 0% | No implementation found |
| 5.13 | Invoice Posting to General Ledger | Not Started | 0% | No implementation found |
| 5.14 | Invoice Delivery to Customer | Not Started | 0% | No implementation found |
| 5.15 | Foreign Currency Receivables | Not Started | 0% | No implementation found |
| 5.16 | Recurring & Subscription Invoicing | Not Started | 0% | No implementation found |
| 5.17 | Customer Debit Note | Not Started | 0% | No implementation found |
| 5.18 | Customer Credit Note | Not Started | 0% | No implementation found |
| 5.19 | Credit Note Approval | Not Started | 0% | No implementation found |
| 5.20 | Customer Advance | Not Started | 0% | No implementation found |
| 5.21 | Adjust Advance against Invoice | Not Started | 0% | No implementation found |
| 5.22 | Receipt Recording | Not Started | 0% | No implementation found |
| 5.23 | Receipt Allocation | Not Started | 0% | No implementation found |
| 5.24 | Unallocated & On-Account Receipts | Not Started | 0% | No implementation found |
| 5.25 | Short Payment & Deduction Handling | Not Started | 0% | No implementation found |
| 5.26 | Customer Refund | Not Started | 0% | No implementation found |
| 5.27 | Bad Debt Write-off | Not Started | 0% | No implementation found |
| 5.28 | Collection Management | Not Started | 0% | No implementation found |
| 5.29 | Collection Follow-up | Not Started | 0% | No implementation found |
| 5.30 | Dunning & Payment Reminders | Not Started | 0% | No implementation found |
| 5.31 | Promise to Pay & Dispute Management | Not Started | 0% | No implementation found |
| 5.32 | Outstanding & Overdue Tracking | Not Started | 0% | No implementation found |
| 5.33 | Receivable Aging | Not Started | 0% | No implementation found |
| 5.34 | Customer Account Ledger | Not Started | 0% | No implementation found |
| 5.35 | Customer Reconciliation | Not Started | 0% | No implementation found |
| 5.36 | Customer Statement | Not Started | 0% | No implementation found |
| 5.37 | Credit Limit Configuration | Not Started | 0% | No implementation found |
| 5.38 | Credit Exposure Monitoring & Credit Hold | Not Started | 0% | No implementation found |
| 5.39 | Doubtful Debt Provisioning | Not Started | 0% | No implementation found |
| 5.40 | AR Period Close & Sub-Ledger Reconciliation | Not Started | 0% | No implementation found |
| 5.41 | Invoice & Receipt List and Show Pages | Not Started | 0% | No implementation found |
| 5.42 | Accounts Receivable Reports | Not Started | 0% | No implementation found |
| 5.43 | Accounts Receivable Dashboard | Not Started | 0% | No implementation found |
| 5.44 | Accounts Receivable Notifications | Not Started | 0% | No implementation found |
| 5.45 | Accounts Receivable Integration | Not Started | 0% | No implementation found |
| 5.46 | Accounts Receivable Audit Trail & Segregation of Duties | Not Started | 0% | No implementation found |

## Capability 6 — Cash & Bank Management

Completion: 0%  ·  Completed: 0  ·  Partial: 0  ·  Not Started: 41  ·  Total features: 41

| ID | Feature | Status | % | Current status / evidence in codebase |
| --- | --- | --- | --- | --- |
| 6.1 | Cash Account Management | Not Started | 0% | No implementation found |
| 6.2 | Petty Cash & Imprest | Not Started | 0% | No implementation found |
| 6.3 | Bank Master | Not Started | 0% | No implementation found |
| 6.4 | Bank Account Management | Not Started | 0% | No implementation found |
| 6.5 | Bank Account Signatories & Limits | Not Started | 0% | No implementation found |
| 6.6 | Bank & Cash GL Mapping | Not Started | 0% | No implementation found |
| 6.7 | Receipt Voucher | Not Started | 0% | No implementation found |
| 6.8 | Payment Voucher | Not Started | 0% | No implementation found |
| 6.9 | Receipt & Payment Approval | Not Started | 0% | No implementation found |
| 6.10 | Contra Entry | Not Started | 0% | No implementation found |
| 6.11 | Bank Transfer | Not Started | 0% | No implementation found |
| 6.12 | Foreign Currency Bank Accounts & Transfers | Not Started | 0% | No implementation found |
| 6.13 | Bank Charges & Interest | Not Started | 0% | No implementation found |
| 6.14 | Bank Statement Import | Not Started | 0% | No implementation found |
| 6.15 | Bank Statement Validation | Not Started | 0% | No implementation found |
| 6.16 | Auto-Matching Rules | Not Started | 0% | No implementation found |
| 6.17 | Match Bank Transactions | Not Started | 0% | No implementation found |
| 6.18 | Manual Matching | Not Started | 0% | No implementation found |
| 6.19 | Create Entries from Bank Statement | Not Started | 0% | No implementation found |
| 6.20 | Bank Reconciliation | Not Started | 0% | No implementation found |
| 6.21 | Bank Reconciliation Statement | Not Started | 0% | No implementation found |
| 6.22 | Cheque Book Management | Not Started | 0% | No implementation found |
| 6.23 | Record Cheque | Not Started | 0% | No implementation found |
| 6.24 | Cheque Printing | Not Started | 0% | No implementation found |
| 6.25 | Cheque Status Tracking | Not Started | 0% | No implementation found |
| 6.26 | Bounced Cheque Handling | Not Started | 0% | No implementation found |
| 6.27 | Cheque Cancellation & Stop Payment | Not Started | 0% | No implementation found |
| 6.28 | Post-Dated Cheque Management | Not Started | 0% | No implementation found |
| 6.29 | Payment Instruments | Not Started | 0% | No implementation found |
| 6.30 | Cash Position | Not Started | 0% | No implementation found |
| 6.31 | Bank Position | Not Started | 0% | No implementation found |
| 6.32 | Cash Count & Verification | Not Started | 0% | No implementation found |
| 6.33 | Cash Limit Monitoring & Alerts | Not Started | 0% | No implementation found |
| 6.34 | Bank Balance Confirmation | Not Started | 0% | No implementation found |
| 6.35 | Cash & Bank Period Close | Not Started | 0% | No implementation found |
| 6.36 | Voucher List & Show Page | Not Started | 0% | No implementation found |
| 6.37 | Cash & Bank Reports | Not Started | 0% | No implementation found |
| 6.38 | Cash & Bank Dashboard | Not Started | 0% | No implementation found |
| 6.39 | Cash & Bank Notifications | Not Started | 0% | No implementation found |
| 6.40 | Banking Integration | Not Started | 0% | No implementation found |
| 6.41 | Cash & Bank Audit Trail & Segregation of Duties | Not Started | 0% | No implementation found |

## Capability 7 — Payment & Collection Management

Completion: 0%  ·  Completed: 0  ·  Partial: 0  ·  Not Started: 39  ·  Total features: 39

| ID | Feature | Status | % | Current status / evidence in codebase |
| --- | --- | --- | --- | --- |
| 7.1 | Payment Request | Not Started | 0% | No implementation found |
| 7.2 | Payment Request Sources | Not Started | 0% | No implementation found |
| 7.3 | Payment Approval | Not Started | 0% | No implementation found |
| 7.4 | Payment Scheduling | Not Started | 0% | No implementation found |
| 7.5 | Payment Prioritization & Funds Check | Not Started | 0% | No implementation found |
| 7.6 | Payment Batch Creation | Not Started | 0% | No implementation found |
| 7.7 | Batch Validation | Not Started | 0% | No implementation found |
| 7.8 | Payment Authorization | Not Started | 0% | No implementation found |
| 7.9 | Bulk Payment Processing | Not Started | 0% | No implementation found |
| 7.10 | Bank Payment File Generation | Not Started | 0% | No implementation found |
| 7.11 | Payment Status Tracking | Not Started | 0% | No implementation found |
| 7.12 | Failed & Returned Payment Handling | Not Started | 0% | No implementation found |
| 7.13 | Supplier Payment | Not Started | 0% | No implementation found |
| 7.14 | Employee & Other Payments | Not Started | 0% | No implementation found |
| 7.15 | Statutory & Tax Payments | Not Started | 0% | No implementation found |
| 7.16 | Cross-Border & Foreign Currency Payments | Not Started | 0% | No implementation found |
| 7.17 | Payment Advice | Not Started | 0% | No implementation found |
| 7.18 | Remittance Advice | Not Started | 0% | No implementation found |
| 7.19 | Customer Collection | Not Started | 0% | No implementation found |
| 7.20 | Collection Allocation | Not Started | 0% | No implementation found |
| 7.21 | Payment Gateway Integration | Not Started | 0% | No implementation found |
| 7.22 | Digital Payment | Not Started | 0% | No implementation found |
| 7.23 | Payment Links & QR Collection | Not Started | 0% | No implementation found |
| 7.24 | Auto-Debit & Mandate Collection | Not Started | 0% | No implementation found |
| 7.25 | Gateway Settlement Reconciliation | Not Started | 0% | No implementation found |
| 7.26 | Collection Follow-up | Not Started | 0% | No implementation found |
| 7.27 | Overdue Collection Tracking | Not Started | 0% | No implementation found |
| 7.28 | Collection Refunds & Chargebacks | Not Started | 0% | No implementation found |
| 7.29 | Virtual Accounts for Collections | Not Started | 0% | No implementation found |
| 7.30 | Payment Hold & Stop | Not Started | 0% | No implementation found |
| 7.31 | Payment Calendar & Cut-off Times | Not Started | 0% | No implementation found |
| 7.32 | Duplicate Payment Prevention | Not Started | 0% | No implementation found |
| 7.33 | Payment Fraud Controls | Not Started | 0% | No implementation found |
| 7.34 | Payment & Collection List and Show Pages | Not Started | 0% | No implementation found |
| 7.35 | Payment & Collection Reports | Not Started | 0% | No implementation found |
| 7.36 | Payment & Collection Dashboard | Not Started | 0% | No implementation found |
| 7.37 | Payment & Collection Notifications | Not Started | 0% | No implementation found |
| 7.38 | Banking & Gateway Integration | Not Started | 0% | No implementation found |
| 7.39 | Payment & Collection Audit Trail & Segregation of Duties | Not Started | 0% | No implementation found |

## Capability 8 — Tax Management

Completion: 12%  ·  Completed: 0  ·  Partial: 15  ·  Not Started: 27  ·  Total features: 42

| ID | Feature | Status | % | Current status / evidence in codebase |
| --- | --- | --- | --- | --- |
| 8.1 | Tax Master | Partial | 10% | Only GST/TDS flags; no tax master |
| 8.2 | Tax Codes | Not Started | 0% | No implementation found |
| 8.3 | Tax Rates | Not Started | 0% | No implementation found |
| 8.4 | Tax Applicability Rules | Partial | 20% | gst_applicable / tds_applicable on accounts and lines |
| 8.5 | Tax Rules Engine (Country & Region) | Not Started | 0% | No implementation found |
| 8.6 | Tax Registration | Partial | 60% | GSTIN on BU/LE, TAN on LE |
| 8.7 | HSN / SAC Code Master | Not Started | 0% | No implementation found |
| 8.8 | Place of Supply Determination | Partial | 20% | place_of_supply stored on GST summary |
| 8.9 | GST Configuration | Partial | 25% | GST type flags (CGST/SGST/IGST/UTGST) |
| 8.10 | CGST & SGST (Intra-State) | Partial | 30% | CGST/SGST tagging on journal lines |
| 8.11 | IGST (Inter-State, Import & Export) | Partial | 30% | IGST tagging on journal lines |
| 8.12 | Reverse Charge Mechanism | Partial | 15% | is_reverse_charge flag on GST summary |
| 8.13 | Input Tax Credit | Not Started | 0% | No implementation found |
| 8.14 | Input Tax Credit Reversal | Not Started | 0% | No implementation found |
| 8.15 | Output Tax | Partial | 25% | Output tax summarised in GSTR-1 data |
| 8.16 | Tax Calculation | Not Started | 0% | No implementation found |
| 8.17 | TDS Configuration | Partial | 40% | TDS sections reference list |
| 8.18 | TDS Calculation | Partial | 20% | TDS section recorded on lines; no calculation |
| 8.19 | TDS Deposit & Challan | Not Started | 0% | No implementation found |
| 8.20 | TDS Certificates | Not Started | 0% | No implementation found |
| 8.21 | TCS Configuration & Calculation | Not Started | 0% | No implementation found |
| 8.22 | TCS Deposit & Certificates | Not Started | 0% | No implementation found |
| 8.23 | Professional Tax | Not Started | 0% | No implementation found |
| 8.24 | Withholding Tax | Not Started | 0% | No implementation found |
| 8.25 | E-Invoice Generation | Not Started | 0% | No implementation found |
| 8.26 | E-Invoice Cancellation | Not Started | 0% | No implementation found |
| 8.27 | E-Way Bill Generation | Not Started | 0% | No implementation found |
| 8.28 | E-Way Bill Update & Cancellation | Not Started | 0% | No implementation found |
| 8.29 | Tax Liability & Set-off | Partial | 20% | GSTR-3B summary |
| 8.30 | Tax Payment | Not Started | 0% | No implementation found |
| 8.31 | Statutory Return Data Preparation | Partial | 60% | GSTR-1 / GSTR-3B data and export job |
| 8.32 | Tax Filing Status Tracking | Not Started | 0% | No implementation found |
| 8.33 | Tax Reconciliation | Not Started | 0% | No implementation found |
| 8.34 | Vendor Tax Compliance Check | Not Started | 0% | No implementation found |
| 8.35 | Tax Adjustments & Amendments | Not Started | 0% | No implementation found |
| 8.36 | Tax Calendar & Due Dates | Not Started | 0% | No implementation found |
| 8.37 | Tax Notices & Assessments | Not Started | 0% | No implementation found |
| 8.38 | Tax Reports | Partial | 60% | GST and TDS reports |
| 8.39 | Tax Dashboard | Not Started | 0% | No implementation found |
| 8.40 | Tax Notifications | Not Started | 0% | No implementation found |
| 8.41 | Tax Portal Integration | Not Started | 0% | No implementation found |
| 8.42 | Tax Audit Trail | Partial | 50% | Generic audit log covers tax-flagged journals |

## Capability 9 — Fixed Asset Management

Completion: 0%  ·  Completed: 0  ·  Partial: 0  ·  Not Started: 38  ·  Total features: 38

| ID | Feature | Status | % | Current status / evidence in codebase |
| --- | --- | --- | --- | --- |
| 9.1 | Asset Master | Not Started | 0% | No implementation found |
| 9.2 | Asset Classification | Not Started | 0% | No implementation found |
| 9.3 | Asset Class Account Mapping | Not Started | 0% | No implementation found |
| 9.4 | Depreciation Method Configuration | Not Started | 0% | No implementation found |
| 9.5 | Useful Life & Residual Value | Not Started | 0% | No implementation found |
| 9.6 | Depreciation Books | Not Started | 0% | No implementation found |
| 9.7 | Asset Numbering & Tagging | Not Started | 0% | No implementation found |
| 9.8 | Asset Acquisition | Not Started | 0% | No implementation found |
| 9.9 | Capital Work in Progress (CWIP) | Not Started | 0% | No implementation found |
| 9.10 | Asset Capitalization | Not Started | 0% | No implementation found |
| 9.11 | Additional Costs & Componentization | Not Started | 0% | No implementation found |
| 9.12 | Subsequent Additions & Improvements | Not Started | 0% | No implementation found |
| 9.13 | Asset Assignment | Not Started | 0% | No implementation found |
| 9.14 | Asset Transfer | Not Started | 0% | No implementation found |
| 9.15 | Depreciation Calculation | Not Started | 0% | No implementation found |
| 9.16 | Depreciation Run & Posting | Not Started | 0% | No implementation found |
| 9.17 | Depreciation Forecast & Simulation | Not Started | 0% | No implementation found |
| 9.18 | Change in Useful Life or Method | Not Started | 0% | No implementation found |
| 9.19 | Asset Revaluation | Not Started | 0% | No implementation found |
| 9.20 | Asset Impairment | Not Started | 0% | No implementation found |
| 9.21 | Asset Disposal (Sale) | Not Started | 0% | No implementation found |
| 9.22 | Asset Scrap & Write-off | Not Started | 0% | No implementation found |
| 9.23 | Asset Retirement | Not Started | 0% | No implementation found |
| 9.24 | Partial Disposal & Retirement | Not Started | 0% | No implementation found |
| 9.25 | Asset Verification | Not Started | 0% | No implementation found |
| 9.26 | Verification Discrepancy Handling | Not Started | 0% | No implementation found |
| 9.27 | Asset Insurance, Warranty & AMC | Not Started | 0% | No implementation found |
| 9.28 | Leased Assets (Right-of-Use) | Not Started | 0% | No implementation found |
| 9.29 | Asset Register | Not Started | 0% | No implementation found |
| 9.30 | Asset Import & Opening Balances | Not Started | 0% | No implementation found |
| 9.31 | Asset Approval Workflow | Not Started | 0% | No implementation found |
| 9.32 | Asset Period Close & Reconciliation | Not Started | 0% | No implementation found |
| 9.33 | Asset List & Show Page | Not Started | 0% | No implementation found |
| 9.34 | Asset Reports | Not Started | 0% | No implementation found |
| 9.35 | Asset Dashboard | Not Started | 0% | No implementation found |
| 9.36 | Asset Notifications | Not Started | 0% | No implementation found |
| 9.37 | Asset Integration | Not Started | 0% | No implementation found |
| 9.38 | Asset Audit Trail | Not Started | 0% | No implementation found |

## Capability 10 — Expense Management

Completion: 0%  ·  Completed: 0  ·  Partial: 0  ·  Not Started: 37  ·  Total features: 37

| ID | Feature | Status | % | Current status / evidence in codebase |
| --- | --- | --- | --- | --- |
| 10.1 | Expense Category Master | Not Started | 0% | No implementation found |
| 10.2 | Expense Policy | Not Started | 0% | No implementation found |
| 10.3 | Per Diem & Mileage Rates | Not Started | 0% | No implementation found |
| 10.4 | Expense Claim | Not Started | 0% | No implementation found |
| 10.5 | Expense Lines & Categorization | Not Started | 0% | No implementation found |
| 10.6 | Receipt Upload & Capture | Not Started | 0% | No implementation found |
| 10.7 | Apply Expense Policy | Not Started | 0% | No implementation found |
| 10.8 | Policy Exception Justification | Not Started | 0% | No implementation found |
| 10.9 | Duplicate Expense Detection | Not Started | 0% | No implementation found |
| 10.10 | Foreign Currency Expenses | Not Started | 0% | No implementation found |
| 10.11 | Tax on Expenses | Not Started | 0% | No implementation found |
| 10.12 | Submit Claim | Not Started | 0% | No implementation found |
| 10.13 | Expense Approval | Not Started | 0% | No implementation found |
| 10.14 | Expense Approval Workflow Configuration | Not Started | 0% | No implementation found |
| 10.15 | Finance Verification | Not Started | 0% | No implementation found |
| 10.16 | Travel Request & Pre-approval | Not Started | 0% | No implementation found |
| 10.17 | Travel Bookings | Not Started | 0% | No implementation found |
| 10.18 | Travel Expense Claim | Not Started | 0% | No implementation found |
| 10.19 | Employee Advance Request | Not Started | 0% | No implementation found |
| 10.20 | Advance Approval & Disbursement | Not Started | 0% | No implementation found |
| 10.21 | Advance Settlement | Not Started | 0% | No implementation found |
| 10.22 | Advance Aging & Recovery | Not Started | 0% | No implementation found |
| 10.23 | Employee Reimbursement Processing | Not Started | 0% | No implementation found |
| 10.24 | Corporate Expense | Not Started | 0% | No implementation found |
| 10.25 | Corporate Card Management | Not Started | 0% | No implementation found |
| 10.26 | Expense Settlement | Not Started | 0% | No implementation found |
| 10.27 | Expense Accounting Entry | Not Started | 0% | No implementation found |
| 10.28 | Expense Cost Allocation | Not Started | 0% | No implementation found |
| 10.29 | Mileage Claims | Not Started | 0% | No implementation found |
| 10.30 | Pending Claims Tracking | Not Started | 0% | No implementation found |
| 10.31 | Expense Claim List & Show Page | Not Started | 0% | No implementation found |
| 10.32 | Expense Reports | Not Started | 0% | No implementation found |
| 10.33 | Expense Dashboard | Not Started | 0% | No implementation found |
| 10.34 | Mobile Expense Capture | Not Started | 0% | No implementation found |
| 10.35 | Expense Notifications | Not Started | 0% | No implementation found |
| 10.36 | Expense Integration | Not Started | 0% | No implementation found |
| 10.37 | Expense Audit Trail & Segregation of Duties | Not Started | 0% | No implementation found |

## Capability 11 — Budget Management

Completion: 0%  ·  Completed: 0  ·  Partial: 1  ·  Not Started: 37  ·  Total features: 38

| ID | Feature | Status | % | Current status / evidence in codebase |
| --- | --- | --- | --- | --- |
| 11.1 | Budget Definition | Not Started | 0% | No implementation found |
| 11.2 | Budget Period Definition | Not Started | 0% | No implementation found |
| 11.3 | Budget Structure & Dimensions | Not Started | 0% | No implementation found |
| 11.4 | Budget Versions | Not Started | 0% | No implementation found |
| 11.5 | Create Budget | Not Started | 0% | No implementation found |
| 11.6 | Annual Budget | Not Started | 0% | No implementation found |
| 11.7 | Department Budget | Not Started | 0% | No implementation found |
| 11.8 | Project Budget | Not Started | 0% | No implementation found |
| 11.9 | Cost Centre Budget | Not Started | 0% | No implementation found |
| 11.10 | Revenue Budget | Not Started | 0% | No implementation found |
| 11.11 | Expense Budget | Not Started | 0% | No implementation found |
| 11.12 | Capital Budget | Not Started | 0% | No implementation found |
| 11.13 | Manpower Budget Integration | Not Started | 0% | No implementation found |
| 11.14 | Budget Allocation | Not Started | 0% | No implementation found |
| 11.15 | Budget Phasing | Not Started | 0% | No implementation found |
| 11.16 | Bottom-up Budget Consolidation | Not Started | 0% | No implementation found |
| 11.17 | Budget Submission | Not Started | 0% | No implementation found |
| 11.18 | Budget Approval | Not Started | 0% | No implementation found |
| 11.19 | Budget Freeze | Not Started | 0% | No implementation found |
| 11.20 | Budget Revision | Not Started | 0% | No implementation found |
| 11.21 | Budget Transfer | Not Started | 0% | No implementation found |
| 11.22 | Supplementary Budget | Not Started | 0% | No implementation found |
| 11.23 | Budget Control Configuration | Partial | 10% | budget_controlled flag on cost centre only |
| 11.24 | Budget Availability Check | Not Started | 0% | No implementation found |
| 11.25 | Block / Warn on Budget Excess | Not Started | 0% | No implementation found |
| 11.26 | Budget Commitments | Not Started | 0% | No implementation found |
| 11.27 | Budget Override Approval | Not Started | 0% | No implementation found |
| 11.28 | Budget Carry Forward | Not Started | 0% | No implementation found |
| 11.29 | Budget vs Actual | Not Started | 0% | No implementation found |
| 11.30 | Budget Utilization Tracking | Not Started | 0% | No implementation found |
| 11.31 | Variance Analysis | Not Started | 0% | No implementation found |
| 11.32 | Rolling Forecast & Latest Estimate | Not Started | 0% | No implementation found |
| 11.33 | Budget Import & Export | Not Started | 0% | No implementation found |
| 11.34 | Budget Reports | Not Started | 0% | No implementation found |
| 11.35 | Budget Dashboard | Not Started | 0% | No implementation found |
| 11.36 | Budget Notifications | Not Started | 0% | No implementation found |
| 11.37 | Budget Integration | Not Started | 0% | No implementation found |
| 11.38 | Budget Audit Trail | Not Started | 0% | No implementation found |

## Capability 12 — Cost & Management Accounting

Completion: 2%  ·  Completed: 0  ·  Partial: 4  ·  Not Started: 32  ·  Total features: 36

| ID | Feature | Status | % | Current status / evidence in codebase |
| --- | --- | --- | --- | --- |
| 12.1 | Costing Settings | Not Started | 0% | No implementation found |
| 12.2 | Cost Element Master | Not Started | 0% | No implementation found |
| 12.3 | Cost Centre Accounting | Partial | 25% | Cost centre dimension + segment P&L |
| 12.4 | Cost Capture | Not Started | 0% | No implementation found |
| 12.5 | Statistical Key Figures | Not Started | 0% | No implementation found |
| 12.6 | Activity Types & Activity Rates | Not Started | 0% | No implementation found |
| 12.7 | Profit Centre Accounting | Partial | 20% | Profit centre segment P&L |
| 12.8 | Product Costing | Not Started | 0% | No implementation found |
| 12.9 | BOM Cost Roll-up | Not Started | 0% | No implementation found |
| 12.10 | Routing Labour & Machine Cost | Not Started | 0% | No implementation found |
| 12.11 | Standard Cost | Not Started | 0% | No implementation found |
| 12.12 | Actual Cost | Not Started | 0% | No implementation found |
| 12.13 | Inventory Valuation Link | Not Started | 0% | No implementation found |
| 12.14 | Job Costing | Not Started | 0% | No implementation found |
| 12.15 | Job Cost Settlement | Not Started | 0% | No implementation found |
| 12.16 | Project Costing | Partial | 10% | PROJECT dimension only |
| 12.17 | Project WIP & Settlement | Not Started | 0% | No implementation found |
| 12.18 | Cost Allocation | Not Started | 0% | No implementation found |
| 12.19 | Cost Distribution | Not Started | 0% | No implementation found |
| 12.20 | Overhead Rates & Absorption | Not Started | 0% | No implementation found |
| 12.21 | Overhead Allocation Cycles | Not Started | 0% | No implementation found |
| 12.22 | Internal Activity Allocation | Not Started | 0% | No implementation found |
| 12.23 | Cost Variance | Not Started | 0% | No implementation found |
| 12.24 | Production Order Variance | Not Started | 0% | No implementation found |
| 12.25 | Variance Analysis & Explanation | Not Started | 0% | No implementation found |
| 12.26 | Standard vs Actual Comparison | Not Started | 0% | No implementation found |
| 12.27 | Profitability Analysis | Partial | 20% | P&L by segment |
| 12.28 | Contribution Margin Analysis | Not Started | 0% | No implementation found |
| 12.29 | Transfer Pricing | Not Started | 0% | No implementation found |
| 12.30 | Period-End Costing Close | Not Started | 0% | No implementation found |
| 12.31 | Cost Reconciliation with GL | Not Started | 0% | No implementation found |
| 12.32 | Costing Simulation | Not Started | 0% | No implementation found |
| 12.33 | Costing Reports | Not Started | 0% | No implementation found |
| 12.34 | Costing Dashboard | Not Started | 0% | No implementation found |
| 12.35 | Costing Integration | Not Started | 0% | No implementation found |
| 12.36 | Costing Audit Trail | Not Started | 0% | No implementation found |

## Capability 13 — Financial Planning & Forecasting

Completion: 0%  ·  Completed: 0  ·  Partial: 0  ·  Not Started: 36  ·  Total features: 36

| ID | Feature | Status | % | Current status / evidence in codebase |
| --- | --- | --- | --- | --- |
| 13.1 | Planning Calendar & Horizons | Not Started | 0% | No implementation found |
| 13.2 | Forecast Versions | Not Started | 0% | No implementation found |
| 13.3 | Planning Drivers & Assumptions | Not Started | 0% | No implementation found |
| 13.4 | Financial Planning | Not Started | 0% | No implementation found |
| 13.5 | Financial Targets | Not Started | 0% | No implementation found |
| 13.6 | Target Cascading | Not Started | 0% | No implementation found |
| 13.7 | Create Forecast | Not Started | 0% | No implementation found |
| 13.8 | Update Forecast | Not Started | 0% | No implementation found |
| 13.9 | Revenue Forecast | Not Started | 0% | No implementation found |
| 13.10 | Pipeline-Based Revenue Forecast | Not Started | 0% | No implementation found |
| 13.11 | Expense Forecast | Not Started | 0% | No implementation found |
| 13.12 | Manpower Cost Forecast | Not Started | 0% | No implementation found |
| 13.13 | Capex & Depreciation Forecast | Not Started | 0% | No implementation found |
| 13.14 | Profit Forecast | Not Started | 0% | No implementation found |
| 13.15 | Balance Sheet Forecast | Not Started | 0% | No implementation found |
| 13.16 | Cash Flow Forecast | Not Started | 0% | No implementation found |
| 13.17 | Working Capital Forecast | Not Started | 0% | No implementation found |
| 13.18 | Rolling Forecast | Not Started | 0% | No implementation found |
| 13.19 | Statistical & Trend Forecasting | Not Started | 0% | No implementation found |
| 13.20 | Scenario Planning | Not Started | 0% | No implementation found |
| 13.21 | Compare Scenarios | Not Started | 0% | No implementation found |
| 13.22 | What-If Analysis | Not Started | 0% | No implementation found |
| 13.23 | Sensitivity Analysis | Not Started | 0% | No implementation found |
| 13.24 | Forecast vs Actual | Not Started | 0% | No implementation found |
| 13.25 | Forecast Accuracy Tracking | Not Started | 0% | No implementation found |
| 13.26 | Track Financial Targets | Not Started | 0% | No implementation found |
| 13.27 | KPI & Ratio Planning | Not Started | 0% | No implementation found |
| 13.28 | Forecast Submission & Approval | Not Started | 0% | No implementation found |
| 13.29 | Forecast Lock & Freeze | Not Started | 0% | No implementation found |
| 13.30 | Planning Data Import & Export | Not Started | 0% | No implementation found |
| 13.31 | Planning Collaboration & Comments | Not Started | 0% | No implementation found |
| 13.32 | Planning Reports | Not Started | 0% | No implementation found |
| 13.33 | Planning Dashboard | Not Started | 0% | No implementation found |
| 13.34 | Planning Notifications | Not Started | 0% | No implementation found |
| 13.35 | Planning Integration | Not Started | 0% | No implementation found |
| 13.36 | Planning Audit Trail | Not Started | 0% | No implementation found |

## Capability 14 — Cash Flow Management

Completion: 11%  ·  Completed: 0  ·  Partial: 8  ·  Not Started: 25  ·  Total features: 33

| ID | Feature | Status | % | Current status / evidence in codebase |
| --- | --- | --- | --- | --- |
| 14.1 | Cash Flow Classification Setup | Partial | 20% | Cash-flow classification by account code range |
| 14.2 | Account-to-Cash-Flow Mapping | Partial | 20% | Code-range mapping only |
| 14.3 | Classify Cash Transactions | Not Started | 0% | No implementation found |
| 14.4 | Reclassify Cash Transactions | Not Started | 0% | No implementation found |
| 14.5 | Cash Flow Statement -- Direct Method | Not Started | 0% | No implementation found |
| 14.6 | Cash Flow Statement -- Indirect Method | Partial | 70% | Indirect-method Cash Flow Statement |
| 14.7 | Operating Cash Flow | Partial | 60% | Operating section in indirect cash flow |
| 14.8 | Investing Cash Flow | Partial | 60% | Investing section |
| 14.9 | Financing Cash Flow | Partial | 60% | Financing section |
| 14.10 | Non-Cash Transaction Exclusion | Not Started | 0% | No implementation found |
| 14.11 | Foreign Exchange Effect on Cash | Not Started | 0% | No implementation found |
| 14.12 | Cash & Cash Equivalents Definition | Partial | 20% | Cash accounts identified by code range |
| 14.13 | Consolidated Cash Position | Not Started | 0% | No implementation found |
| 14.14 | Short-Term Cash Forecast | Not Started | 0% | No implementation found |
| 14.15 | Cash Forecast Sources | Not Started | 0% | No implementation found |
| 14.16 | Manual Forecast Adjustments | Not Started | 0% | No implementation found |
| 14.17 | Upcoming Cash Requirements | Not Started | 0% | No implementation found |
| 14.18 | Minimum Cash Balance Policy | Not Started | 0% | No implementation found |
| 14.19 | Funding Gap & Surplus Identification | Not Started | 0% | No implementation found |
| 14.20 | Inflow / Outflow Analysis | Not Started | 0% | No implementation found |
| 14.21 | Projected vs Actual Cash Flow | Not Started | 0% | No implementation found |
| 14.22 | Liquidity Analysis | Not Started | 0% | No implementation found |
| 14.23 | Liquidity Monitoring & Alerts | Not Started | 0% | No implementation found |
| 14.24 | Cash Conversion Cycle | Not Started | 0% | No implementation found |
| 14.25 | Borrowing & Facility Utilization | Not Started | 0% | No implementation found |
| 14.26 | Short-Term Investment Tracking | Not Started | 0% | No implementation found |
| 14.27 | Group Cash Visibility & Pooling | Not Started | 0% | No implementation found |
| 14.28 | Cash Flow by Dimension | Not Started | 0% | No implementation found |
| 14.29 | Cash Flow Reports | Partial | 50% | Cash flow report; file export not implemented |
| 14.30 | Cash Flow Dashboard | Not Started | 0% | No implementation found |
| 14.31 | Cash Flow Notifications | Not Started | 0% | No implementation found |
| 14.32 | Cash Flow Integration | Not Started | 0% | No implementation found |
| 14.33 | Cash Flow Audit Trail | Not Started | 0% | No implementation found |

## Capability 15 — Financial Closing & Period Management

Completion: 24%  ·  Completed: 6  ·  Partial: 7  ·  Not Started: 23  ·  Total features: 36

| ID | Feature | Status | % | Current status / evidence in codebase |
| --- | --- | --- | --- | --- |
| 15.1 | Close Calendar & Schedule | Partial | 20% | Calendar periods only; no close calendar/schedule |
| 15.2 | Closing Checklist Template | Not Started | 0% | No implementation found |
| 15.3 | Execute Closing Checklist | Not Started | 0% | No implementation found |
| 15.4 | Close Task Dependencies | Not Started | 0% | No implementation found |
| 15.5 | Daily Closing | Not Started | 0% | No implementation found |
| 15.6 | Monthly Closing | Partial | 40% | Monthly period close with sequence rules |
| 15.7 | Quarterly Closing | Partial | 20% | Period rules only |
| 15.8 | Year-End Closing | Partial | 30% | Permanent close + adjustment period; year-end P&L close deferred |
| 15.9 | Validate Pending Transactions | Not Started | 0% | No implementation found |
| 15.10 | Validate Reconciliations | Not Started | 0% | No implementation found |
| 15.11 | Sub-Ledger to GL Check | Not Started | 0% | No implementation found |
| 15.12 | Accrual Processing | Not Started | 0% | No implementation found |
| 15.13 | Accrual Reversal Processing | Not Started | 0% | No implementation found |
| 15.14 | Prepayment Amortization Processing | Not Started | 0% | No implementation found |
| 15.15 | Depreciation Processing | Not Started | 0% | No implementation found |
| 15.16 | Provision Processing | Not Started | 0% | No implementation found |
| 15.17 | FX Revaluation Processing | Not Started | 0% | No implementation found |
| 15.18 | Costing & Allocation Close Trigger | Not Started | 0% | No implementation found |
| 15.19 | Generate Trial Balance | Completed | 100% | Trial Balance on demand |
| 15.20 | Period Lock | Completed | 100% | Period lock |
| 15.21 | Module Lock Sequencing | Not Started | 0% | No implementation found |
| 15.22 | Reopen Period with Authorization | Completed | 100% | Reopen with authorization |
| 15.23 | Post-Closing Adjustments | Partial | 60% | Adjustment Period 13 |
| 15.24 | Year-End P&L Close | Not Started | 0% | No implementation found |
| 15.25 | Carry Forward Balances | Completed | 90% | Account balance carry-forward API |
| 15.26 | Create Opening Balances (New Year) | Partial | 50% | Carry-forward to next period |
| 15.27 | Opening Balance Migration | Completed | 90% | Opening Balance Excel import |
| 15.28 | Opening Balance Validation | Completed | 90% | Opening Balance preview / validation |
| 15.29 | Close Sign-off & Approval | Not Started | 0% | No implementation found |
| 15.30 | Closing Reports | Not Started | 0% | No implementation found |
| 15.31 | Close Status Dashboard | Not Started | 0% | No implementation found |
| 15.32 | Close Notifications & Escalations | Not Started | 0% | No implementation found |
| 15.33 | Close Performance Metrics | Not Started | 0% | No implementation found |
| 15.34 | Group Close Coordination | Not Started | 0% | No implementation found |
| 15.35 | Closing Integration | Not Started | 0% | No implementation found |
| 15.36 | Closing Audit Trail | Partial | 70% | Period status changes audited |

## Capability 16 — Inter-Company & Consolidation

Completion: 1%  ·  Completed: 0  ·  Partial: 3  ·  Not Started: 34  ·  Total features: 37

| ID | Feature | Status | % | Current status / evidence in codebase |
| --- | --- | --- | --- | --- |
| 16.1 | Define Related Companies | Partial | 20% | Legal Entities under Business Group; IC counterparty on dimension values |
| 16.2 | Inter-Company Accounts & Rules | Partial | 20% | INTERCOMPANY dimension type + balancing segment config |
| 16.3 | Inter-Company Transaction Types | Not Started | 0% | No implementation found |
| 16.4 | Record Inter-Company Transaction | Not Started | 0% | No implementation found |
| 16.5 | Generate Corresponding Entry | Not Started | 0% | No implementation found |
| 16.6 | Inter-Company Sales & Purchase | Not Started | 0% | No implementation found |
| 16.7 | Inter-Company Payables | Not Started | 0% | No implementation found |
| 16.8 | Inter-Company Receivables | Not Started | 0% | No implementation found |
| 16.9 | Inter-Company Journal | Partial | 10% | Balancing-segment crossing rejected (no auto IC entries) |
| 16.10 | Inter-Company Cost Recharge | Not Started | 0% | No implementation found |
| 16.11 | Inter-Company Loans & Interest | Not Started | 0% | No implementation found |
| 16.12 | Inter-Company Settlement & Netting | Not Started | 0% | No implementation found |
| 16.13 | Inter-Company Foreign Currency | Not Started | 0% | No implementation found |
| 16.14 | Inter-Company Reconciliation | Not Started | 0% | No implementation found |
| 16.15 | Identify Mismatches | Not Started | 0% | No implementation found |
| 16.16 | Mismatch Resolution & Confirmation | Not Started | 0% | No implementation found |
| 16.17 | Consolidation Structure & Scope | Not Started | 0% | No implementation found |
| 16.18 | Consolidation Calendar & Period Mapping | Not Started | 0% | No implementation found |
| 16.19 | Data Collection from Entities | Not Started | 0% | No implementation found |
| 16.20 | Group Chart Mapping Validation | Not Started | 0% | No implementation found |
| 16.21 | Currency Translation | Not Started | 0% | No implementation found |
| 16.22 | Eliminate Inter-Company Balances | Not Started | 0% | No implementation found |
| 16.23 | Eliminate Inter-Company Revenue & Expense | Not Started | 0% | No implementation found |
| 16.24 | Eliminate Unrealized Profit in Inventory | Not Started | 0% | No implementation found |
| 16.25 | Eliminate Investment & Equity | Not Started | 0% | No implementation found |
| 16.26 | Non-Controlling Interest | Not Started | 0% | No implementation found |
| 16.27 | Consolidation Adjustments | Not Started | 0% | No implementation found |
| 16.28 | Consolidated Trial Balance | Not Started | 0% | No implementation found |
| 16.29 | Consolidated P&L | Not Started | 0% | No implementation found |
| 16.30 | Consolidated Balance Sheet | Not Started | 0% | No implementation found |
| 16.31 | Group Cash Flow | Not Started | 0% | No implementation found |
| 16.32 | Group Reporting | Not Started | 0% | No implementation found |
| 16.33 | Consolidation Run & Versions | Not Started | 0% | No implementation found |
| 16.34 | Consolidation Dashboard | Not Started | 0% | No implementation found |
| 16.35 | Inter-Company & Consolidation Notifications | Not Started | 0% | No implementation found |
| 16.36 | Inter-Company & Consolidation Integration | Not Started | 0% | No implementation found |
| 16.37 | Inter-Company & Consolidation Audit Trail | Not Started | 0% | No implementation found |

## Capability 17 — Financial Statements & Reporting

Completion: 27%  ·  Completed: 5  ·  Partial: 13  ·  Not Started: 19  ·  Total features: 37

| ID | Feature | Status | % | Current status / evidence in codebase |
| --- | --- | --- | --- | --- |
| 17.1 | Report Catalog | Not Started | 0% | No implementation found |
| 17.2 | Statement Formats & Versions | Not Started | 0% | No implementation found |
| 17.3 | Trial Balance | Completed | 90% | Trial Balance (flat + hierarchical, segment filter) |
| 17.4 | Profit & Loss Statement | Completed | 90% | P&L with hierarchy |
| 17.5 | Balance Sheet | Completed | 90% | Balance Sheet with hierarchy |
| 17.6 | Cash Flow Statement | Partial | 60% | Indirect cash flow only |
| 17.7 | Statement of Changes in Equity | Not Started | 0% | No implementation found |
| 17.8 | Notes & Schedules to Accounts | Not Started | 0% | No implementation found |
| 17.9 | General Ledger Report | Completed | 90% | Account ledger report |
| 17.10 | Sub-Ledger Reports | Not Started | 0% | No implementation found |
| 17.11 | Receivable Aging Report | Not Started | 0% | No implementation found |
| 17.12 | Payable Aging Report | Not Started | 0% | No implementation found |
| 17.13 | Expense Report | Not Started | 0% | No implementation found |
| 17.14 | Budget vs Actual Report | Not Started | 0% | No implementation found |
| 17.15 | Cost Centre Report | Partial | 60% | P&L by segment (COST_CENTRE) |
| 17.16 | Profit Centre Report | Partial | 50% | P&L by segment (PROFIT_CENTRE) |
| 17.17 | Project Profitability Report | Partial | 30% | P&L by segment (PROJECT) |
| 17.18 | Tax Reports | Partial | 60% | GST/TDS reports |
| 17.19 | Management Reports | Not Started | 0% | No implementation found |
| 17.20 | Generate Report | Completed | 90% | Report APIs |
| 17.21 | Filter Report | Partial | 70% | Period, LE and segment filters |
| 17.22 | Group Report | Partial | 40% | Hierarchical grouping |
| 17.23 | Drill Down | Partial | 50% | Ledger → journal drill |
| 17.24 | Drill Through | Partial | 30% | Journal detail from report lines |
| 17.25 | Compare Periods | Not Started | 0% | No implementation found |
| 17.26 | Compare Companies | Not Started | 0% | No implementation found |
| 17.27 | Compare Branches | Partial | 20% | Unit (BU) filter on hierarchical TB |
| 17.28 | Multi-Currency Reporting | Not Started | 0% | No implementation found |
| 17.29 | Export PDF | Partial | 10% | Export endpoint exists but returns JSON (PDF not implemented) |
| 17.30 | Export Excel | Partial | 10% | Export endpoint exists but returns JSON (Excel not implemented) |
| 17.31 | Schedule Report | Not Started | 0% | No implementation found |
| 17.32 | Share Report | Not Started | 0% | No implementation found |
| 17.33 | Save Report Layouts | Not Started | 0% | No implementation found |
| 17.34 | Custom Report Builder | Not Started | 0% | No implementation found |
| 17.35 | Report Security & Data Scope | Partial | 60% | Permission-gated reports scoped by Legal Entity |
| 17.36 | Report Snapshots & Performance | Not Started | 0% | No implementation found |
| 17.37 | Report Audit & Usage Log | Not Started | 0% | No implementation found |

## Capability 18 — Financial Analytics & Management Dashboard

Completion: 0%  ·  Completed: 0  ·  Partial: 0  ·  Not Started: 34  ·  Total features: 34

| ID | Feature | Status | % | Current status / evidence in codebase |
| --- | --- | --- | --- | --- |
| 18.1 | KPI Library & Definitions | Not Started | 0% | No implementation found |
| 18.2 | KPI Targets & Thresholds | Not Started | 0% | No implementation found |
| 18.3 | Finance Dashboard | Not Started | 0% | No implementation found |
| 18.4 | Cash Dashboard | Not Started | 0% | No implementation found |
| 18.5 | Receivable Dashboard | Not Started | 0% | No implementation found |
| 18.6 | Payable Dashboard | Not Started | 0% | No implementation found |
| 18.7 | Profitability Dashboard | Not Started | 0% | No implementation found |
| 18.8 | Budget Dashboard | Not Started | 0% | No implementation found |
| 18.9 | Tax Dashboard | Not Started | 0% | No implementation found |
| 18.10 | Working Capital Dashboard | Not Started | 0% | No implementation found |
| 18.11 | Management KPI Scorecard | Not Started | 0% | No implementation found |
| 18.12 | Financial Trends | Not Started | 0% | No implementation found |
| 18.13 | Monitor Financial KPIs | Not Started | 0% | No implementation found |
| 18.14 | Analyze Revenue | Not Started | 0% | No implementation found |
| 18.15 | Analyze Expenses | Not Started | 0% | No implementation found |
| 18.16 | Analyze Profit | Not Started | 0% | No implementation found |
| 18.17 | Monitor Receivables | Not Started | 0% | No implementation found |
| 18.18 | Monitor Payables | Not Started | 0% | No implementation found |
| 18.19 | Monitor Cash | Not Started | 0% | No implementation found |
| 18.20 | Monitor Working Capital | Not Started | 0% | No implementation found |
| 18.21 | Monitor Budget Utilization | Not Started | 0% | No implementation found |
| 18.22 | Compare Actual vs Target | Not Started | 0% | No implementation found |
| 18.23 | Variance & Exception Highlights | Not Started | 0% | No implementation found |
| 18.24 | Dashboard Drill-Down | Not Started | 0% | No implementation found |
| 18.25 | Dashboard Filters & Slicers | Not Started | 0% | No implementation found |
| 18.26 | Role-Based Dashboards & Personalization | Not Started | 0% | No implementation found |
| 18.27 | Custom Dashboard Builder | Not Started | 0% | No implementation found |
| 18.28 | KPI Alerts | Not Started | 0% | No implementation found |
| 18.29 | Mobile Dashboards | Not Started | 0% | No implementation found |
| 18.30 | Analytics Data Model & Refresh | Not Started | 0% | No implementation found |
| 18.31 | Dashboard Export & Sharing | Not Started | 0% | No implementation found |
| 18.32 | Dashboard Security | Not Started | 0% | No implementation found |
| 18.33 | BI Tool Integration | Not Started | 0% | No implementation found |
| 18.34 | Analytics Audit & Usage | Not Started | 0% | No implementation found |

## Capability 19 — Financial Controls & Approvals

Completion: 41%  ·  Completed: 10  ·  Partial: 10  ·  Not Started: 14  ·  Total features: 34

| ID | Feature | Status | % | Current status / evidence in codebase |
| --- | --- | --- | --- | --- |
| 19.1 | Approval Framework Configuration | Partial | 60% | Approval policy configuration API |
| 19.2 | Approval Matrix | Partial | 40% | Policy by LE/BU/source/threshold/role |
| 19.3 | Approval Hierarchy | Not Started | 0% | No implementation found |
| 19.4 | Amount-Based Approval | Completed | 90% | Approval threshold amount |
| 19.5 | Role-Based Approval | Completed | 90% | Approver role code |
| 19.6 | Department-Based Approval | Not Started | 0% | No implementation found |
| 19.7 | Company-Based Approval | Completed | 90% | Policy scoped by Legal Entity (and BU / inventory org) |
| 19.8 | Cost Centre & Project-Based Approval | Not Started | 0% | No implementation found |
| 19.9 | Multi-Level Approval | Not Started | 0% | No implementation found |
| 19.10 | Approval Conditions | Partial | 20% | Threshold + source conditions only |
| 19.11 | Approver Configuration | Partial | 50% | Approver role on policy |
| 19.12 | Submit Transaction for Approval | Completed | 100% | Submit journal for approval |
| 19.13 | Approve | Completed | 100% | Approve |
| 19.14 | Reject | Completed | 100% | Reject |
| 19.15 | Send Back | Partial | 50% | Recall (no send-back to preparer step) |
| 19.16 | Delegate Approval | Not Started | 0% | No implementation found |
| 19.17 | Out-of-Office Auto Delegation | Not Started | 0% | No implementation found |
| 19.18 | Approval Escalation & SLA | Not Started | 0% | No implementation found |
| 19.19 | Approval Inbox & Mobile Approval | Partial | 50% | Pending approvals API (no mobile) |
| 19.20 | Approval History Tracking | Completed | 100% | Approval history per journal |
| 19.21 | Standard Approval Types | Partial | 30% | Journals only |
| 19.22 | Transaction Controls | Partial | 60% | Posting validation rules |
| 19.23 | Posting Rights | Completed | 90% | gl:journal:post permission |
| 19.24 | Segregation of Duties Rules | Partial | 20% | Permissions only; no self-approval or SoD rule check |
| 19.25 | Period Controls | Completed | 100% | Period gate and period rules |
| 19.26 | Exception Management | Not Started | 0% | No implementation found |
| 19.27 | Override Approval | Not Started | 0% | No implementation found |
| 19.28 | Approval Rule Simulation | Not Started | 0% | No implementation found |
| 19.29 | Approval Rule Versioning | Not Started | 0% | No implementation found |
| 19.30 | Approval Reports | Not Started | 0% | No implementation found |
| 19.31 | Controls Dashboard | Not Started | 0% | No implementation found |
| 19.32 | Approval Notifications | Not Started | 0% | No implementation found |
| 19.33 | Approval API & Integration | Partial | 60% | Approval REST APIs |
| 19.34 | Approval & Controls Audit Trail | Completed | 90% | Approvals audited |

## Capability 20 — Reconciliation & Control Management

Completion: 0%  ·  Completed: 0  ·  Partial: 0  ·  Not Started: 32  ·  Total features: 32

| ID | Feature | Status | % | Current status / evidence in codebase |
| --- | --- | --- | --- | --- |
| 20.1 | Reconciliation Framework & Types | Not Started | 0% | No implementation found |
| 20.2 | Reconciliation Templates & Ownership | Not Started | 0% | No implementation found |
| 20.3 | Reconciliation Schedule | Not Started | 0% | No implementation found |
| 20.4 | Data Sources & Import | Not Started | 0% | No implementation found |
| 20.5 | Matching Rules Configuration | Not Started | 0% | No implementation found |
| 20.6 | Auto-Match | Not Started | 0% | No implementation found |
| 20.7 | Manual Match | Not Started | 0% | No implementation found |
| 20.8 | Partial & Many-to-Many Matching | Not Started | 0% | No implementation found |
| 20.9 | Tolerance Matching | Not Started | 0% | No implementation found |
| 20.10 | Identify Unmatched Transactions | Not Started | 0% | No implementation found |
| 20.11 | Resolve Differences | Not Started | 0% | No implementation found |
| 20.12 | Reconciliation Statement | Not Started | 0% | No implementation found |
| 20.13 | Preparer & Reviewer Sign-off | Not Started | 0% | No implementation found |
| 20.14 | Bank Reconciliation | Not Started | 0% | No implementation found |
| 20.15 | Customer Reconciliation | Not Started | 0% | No implementation found |
| 20.16 | Vendor Reconciliation | Not Started | 0% | No implementation found |
| 20.17 | Inter-Company Reconciliation | Not Started | 0% | No implementation found |
| 20.18 | Tax Reconciliation | Not Started | 0% | No implementation found |
| 20.19 | Ledger (Balance Sheet) Reconciliation | Not Started | 0% | No implementation found |
| 20.20 | Sub-Ledger vs GL Reconciliation | Not Started | 0% | No implementation found |
| 20.21 | Suspense & Clearing Account Monitoring | Not Started | 0% | No implementation found |
| 20.22 | Exception Management | Not Started | 0% | No implementation found |
| 20.23 | Track Unresolved Items | Not Started | 0% | No implementation found |
| 20.24 | Escalate Exceptions | Not Started | 0% | No implementation found |
| 20.25 | Risk-Based Reconciliation | Not Started | 0% | No implementation found |
| 20.26 | Reconciliation Certification | Not Started | 0% | No implementation found |
| 20.27 | Control Testing | Not Started | 0% | No implementation found |
| 20.28 | Reconciliation Dashboard | Not Started | 0% | No implementation found |
| 20.29 | Reconciliation Reports | Not Started | 0% | No implementation found |
| 20.30 | Reconciliation Notifications | Not Started | 0% | No implementation found |
| 20.31 | Reconciliation Integration | Not Started | 0% | No implementation found |
| 20.32 | Reconciliation Audit Trail | Not Started | 0% | No implementation found |

## Capability 21 — Compliance, Audit & Governance

Completion: 28%  ·  Completed: 6  ·  Partial: 8  ·  Not Started: 18  ·  Total features: 32

| ID | Feature | Status | % | Current status / evidence in codebase |
| --- | --- | --- | --- | --- |
| 21.1 | Audit Trail Framework | Completed | 95% | Central audit_log framework + query APIs |
| 21.2 | Track Create / Edit / Delete Actions | Completed | 100% | Create/update/soft-delete audited |
| 21.3 | Transaction History | Completed | 90% | Journal audit history |
| 21.4 | Posting History | Completed | 90% | Posting audited |
| 21.5 | Approval History | Completed | 100% | Approval history |
| 21.6 | Master-Data Change Tracking | Completed | 90% | Master data changes audited |
| 21.7 | User Activity Tracking | Partial | 60% | Audit query by user |
| 21.8 | Privileged & Sensitive Access Monitoring | Not Started | 0% | No implementation found |
| 21.9 | Financial Controls Register | Not Started | 0% | No implementation found |
| 21.10 | Control Self-Assessment | Not Started | 0% | No implementation found |
| 21.11 | Compliance Calendar | Not Started | 0% | No implementation found |
| 21.12 | Compliance Obligation Register | Not Started | 0% | No implementation found |
| 21.13 | Compliance Task Tracking & Evidence | Not Started | 0% | No implementation found |
| 21.14 | Statutory Reports | Partial | 40% | GST/TDS statutory data |
| 21.15 | Statutory Audit Support | Partial | 30% | Audit log query APIs |
| 21.16 | Internal Audit Support | Partial | 20% | Audit log query APIs |
| 21.17 | Audit Findings & Actions | Not Started | 0% | No implementation found |
| 21.18 | Auditor Access | Partial | 60% | GL_AUDITOR read-only role |
| 21.19 | Generate Audit Reports | Partial | 50% | Audit query endpoints |
| 21.20 | Export Audit Evidence | Not Started | 0% | No implementation found |
| 21.21 | Document Retention Policy | Not Started | 0% | No implementation found |
| 21.22 | Legal Hold | Not Started | 0% | No implementation found |
| 21.23 | Data Archival & Purge | Not Started | 0% | No implementation found |
| 21.24 | Data Governance | Not Started | 0% | No implementation found |
| 21.25 | Restrict Sensitive Financial Data | Partial | 40% | Permission-based restriction |
| 21.26 | Data Quality Monitoring | Not Started | 0% | No implementation found |
| 21.27 | Policy Management & Attestation | Not Started | 0% | No implementation found |
| 21.28 | Financial Risk Register | Not Started | 0% | No implementation found |
| 21.29 | Governance Dashboard | Not Started | 0% | No implementation found |
| 21.30 | Compliance Notifications | Not Started | 0% | No implementation found |
| 21.31 | GRC Integration | Not Started | 0% | No implementation found |
| 21.32 | Audit Log Integrity | Partial | 30% | Append-only audit log; no tamper-proof hashing |

## Capability 22 — Document & Financial Record Management

Completion: 0%  ·  Completed: 0  ·  Partial: 0  ·  Not Started: 32  ·  Total features: 32

| ID | Feature | Status | % | Current status / evidence in codebase |
| --- | --- | --- | --- | --- |
| 22.1 | Document Repository | Not Started | 0% | No implementation found |
| 22.2 | Document Types & Categories | Not Started | 0% | No implementation found |
| 22.3 | Document Metadata & Tags | Not Started | 0% | No implementation found |
| 22.4 | Upload Document | Not Started | 0% | No implementation found |
| 22.5 | Bulk Upload | Not Started | 0% | No implementation found |
| 22.6 | Email & Scan Capture | Not Started | 0% | No implementation found |
| 22.7 | OCR & Data Extraction | Not Started | 0% | No implementation found |
| 22.8 | Attach Document to Transaction | Not Started | 0% | No implementation found |
| 22.9 | Mandatory Attachment Rules | Not Started | 0% | No implementation found |
| 22.10 | Invoice Documents | Not Started | 0% | No implementation found |
| 22.11 | Payment Documents | Not Started | 0% | No implementation found |
| 22.12 | Receipt Documents | Not Started | 0% | No implementation found |
| 22.13 | Voucher Attachments | Not Started | 0% | No implementation found |
| 22.14 | Tax Documents | Not Started | 0% | No implementation found |
| 22.15 | Bank Documents | Not Started | 0% | No implementation found |
| 22.16 | Asset Documents | Not Started | 0% | No implementation found |
| 22.17 | Contract Documents | Not Started | 0% | No implementation found |
| 22.18 | Financial Supporting Documents | Not Started | 0% | No implementation found |
| 22.19 | System-Generated Documents | Not Started | 0% | No implementation found |
| 22.20 | Preview Document | Not Started | 0% | No implementation found |
| 22.21 | Download Document | Not Started | 0% | No implementation found |
| 22.22 | Version Document | Not Started | 0% | No implementation found |
| 22.23 | Document Approval & Verification | Not Started | 0% | No implementation found |
| 22.24 | Restrict Document Access | Not Started | 0% | No implementation found |
| 22.25 | Search Documents | Not Started | 0% | No implementation found |
| 22.26 | Document History | Not Started | 0% | No implementation found |
| 22.27 | Document Retention & Disposal | Not Started | 0% | No implementation found |
| 22.28 | Digital Signature & e-Sign | Not Started | 0% | No implementation found |
| 22.29 | Secure Document Sharing | Not Started | 0% | No implementation found |
| 22.30 | Document Reports & Dashboard | Not Started | 0% | No implementation found |
| 22.31 | Document Integration | Not Started | 0% | No implementation found |
| 22.32 | Document Audit Trail | Not Started | 0% | No implementation found |

## Capability 23 — Finance Master Data & Configuration

Completion: 26%  ·  Completed: 2  ·  Partial: 16  ·  Not Started: 10  ·  Total features: 28

| ID | Feature | Status | % | Current status / evidence in codebase |
| --- | --- | --- | --- | --- |
| 23.1 | Finance Settings | Partial | 40% | Ledger settings (finance mode, dynamic insert) |
| 23.2 | Accounting Settings | Partial | 50% | Accounting standard, LE period config |
| 23.3 | Accounting Rules | Partial | 40% | Posting rules hard-coded in Posting Engine |
| 23.4 | Transaction Rules | Partial | 30% | Journal source/category |
| 23.5 | Tax Configuration | Partial | 20% | GST/TDS flags only |
| 23.6 | Payment Terms | Not Started | 0% | No implementation found |
| 23.7 | Credit Terms | Not Started | 0% | No implementation found |
| 23.8 | Currency | Partial | 30% | Currency code on Ledger/LE; no currency master |
| 23.9 | Exchange Rate Types | Not Started | 0% | No implementation found |
| 23.10 | Exchange Rates | Partial | 10% | Exchange rate field on journal only |
| 23.11 | Number Series | Partial | 30% | Fixed journal numbering scheme |
| 23.12 | Voucher Types | Partial | 40% | Journal source/category seeded; no CRUD |
| 23.13 | Financial Policies | Partial | 30% | Approval and period policies |
| 23.14 | Financial Defaults | Partial | 30% | Default dimension values |
| 23.15 | Effective Dating | Partial | 20% | valid_from/valid_to on dimension values |
| 23.16 | Fiscal Calendar Configuration | Completed | 90% | Accounting calendar configuration |
| 23.17 | Holiday & Working Calendar | Not Started | 0% | No implementation found |
| 23.18 | Units & Rounding | Not Started | 0% | No implementation found |
| 23.19 | Reason Codes | Not Started | 0% | No implementation found |
| 23.20 | Configuration Templates | Partial | 50% | Provisioning templates |
| 23.21 | Copy Configuration | Not Started | 0% | No implementation found |
| 23.22 | Configuration Validation | Partial | 30% | Setup wizard validation |
| 23.23 | Configuration Approval | Not Started | 0% | No implementation found |
| 23.24 | Configuration Import & Export | Partial | 20% | COA import only |
| 23.25 | Configuration Change History | Partial | 80% | audit_log history |
| 23.26 | Configuration Reports | Not Started | 0% | No implementation found |
| 23.27 | Configuration Integration | Not Started | 0% | No implementation found |
| 23.28 | Configuration Audit Trail | Completed | 90% | Configuration changes audited |

## Capability 24 — Security, SaaS & Multi-Tenant Management

Completion: 37%  ·  Completed: 6  ·  Partial: 13  ·  Not Started: 11  ·  Total features: 30

| ID | Feature | Status | % | Current status / evidence in codebase |
| --- | --- | --- | --- | --- |
| 24.1 | Multi-Tenant Architecture | Partial | 30% | Consumption context + capability registry; no tenant isolation |
| 24.2 | Create Tenant | Partial | 40% | Consumption context create API |
| 24.3 | Tenant Configuration | Partial | 30% | Provisioning answers |
| 24.4 | Organization Management | Partial | 50% | Business Group management |
| 24.5 | Subscription Management | Not Started | 0% | No implementation found |
| 24.6 | Enable / Disable Capabilities | Partial | 20% | capability_registry table, no API |
| 24.7 | Usage Metering & Limits | Not Started | 0% | No implementation found |
| 24.8 | User Management | Completed | 90% | User CRUD API |
| 24.9 | User Lifecycle & HRMS Sync | Partial | 40% | Deactivate and reset password |
| 24.10 | Role Management | Completed | 90% | Role API |
| 24.11 | Permission Management | Completed | 90% | Permission catalogue |
| 24.12 | Assign Roles | Completed | 100% | Assign/remove roles per Legal Entity |
| 24.13 | Restrict Company Access | Partial | 80% | Roles scoped to Legal Entity |
| 24.14 | Restrict Branch Access | Not Started | 0% | No implementation found |
| 24.15 | Data-Level Security | Partial | 50% | LE-scoped data access |
| 24.16 | Restrict Financial Data | Partial | 50% | Permission-based restriction |
| 24.17 | Authentication | Completed | 100% | JWT login/refresh/logout/change-password |
| 24.18 | Two-Factor Authentication | Not Started | 0% | No implementation found |
| 24.19 | Single Sign-On | Not Started | 0% | No implementation found |
| 24.20 | Session Management | Partial | 60% | Refresh tokens + logout |
| 24.21 | Monitor Login Activity | Partial | 20% | Last login tracked on user |
| 24.22 | Access Review & Recertification | Not Started | 0% | No implementation found |
| 24.23 | API Security | Partial | 70% | JWT + @PreAuthorize on every endpoint |
| 24.24 | Encryption & Key Management | Partial | 20% | BCrypt password hashing only |
| 24.25 | Backup & Restore | Not Started | 0% | No implementation found |
| 24.26 | Tenant Data Export & Offboarding | Not Started | 0% | No implementation found |
| 24.27 | Security Alerts & Incidents | Not Started | 0% | No implementation found |
| 24.28 | Maintain Audit Logs | Completed | 90% | Audit log maintained |
| 24.29 | Security Dashboard | Not Started | 0% | No implementation found |
| 24.30 | Admin Delegation | Not Started | 0% | No implementation found |

## Capability 25 — Integration & API Platform

Completion: 36%  ·  Completed: 6  ·  Partial: 12  ·  Not Started: 12  ·  Total features: 30

| ID | Feature | Status | % | Current status / evidence in codebase |
| --- | --- | --- | --- | --- |
| 25.1 | API Catalog | Completed | 90% | OpenAPI / Swagger UI |
| 25.2 | REST API Standards | Completed | 90% | ApiResponse envelope + structured errors |
| 25.3 | Create Transaction through API | Completed | 90% | Journals and AIE create APIs |
| 25.4 | Retrieve Transaction through API | Completed | 90% | Get/list APIs |
| 25.5 | Update & Cancel through API | Partial | 70% | PATCH, cancel, reverse |
| 25.6 | Bulk API | Partial | 60% | AIE batch import |
| 25.7 | Idempotency & Duplicate Prevention | Completed | 90% | Event-ID deduplication log |
| 25.8 | Send Webhook Events | Partial | 15% | SLA events stored; no webhook push |
| 25.9 | Receive Webhook Events | Not Started | 0% | No implementation found |
| 25.10 | Webhook Subscription Management | Not Started | 0% | No implementation found |
| 25.11 | Import Financial Data | Partial | 80% | AIE, Excel, Opening Balance, COA imports |
| 25.12 | Export Financial Data | Partial | 20% | GSTR export job; report exports stubbed |
| 25.13 | Synchronize Master Data | Not Started | 0% | No implementation found |
| 25.14 | Synchronize Accounting Entries | Partial | 60% | AIE journal sync |
| 25.15 | Field Mapping & Transformation | Partial | 15% | Planned (AIE Phase 2) |
| 25.16 | ERP Integration | Partial | 40% | AIE source system + source references |
| 25.17 | HRMS Integration | Not Started | 0% | No implementation found |
| 25.18 | Payroll Integration | Not Started | 0% | No implementation found |
| 25.19 | Banking Integration | Not Started | 0% | No implementation found |
| 25.20 | Payment Gateway Integration | Not Started | 0% | No implementation found |
| 25.21 | Tax Integration | Not Started | 0% | No implementation found |
| 25.22 | Inventory Integration | Not Started | 0% | No implementation found |
| 25.23 | Sales Integration | Not Started | 0% | No implementation found |
| 25.24 | Procurement Integration | Not Started | 0% | No implementation found |
| 25.25 | Document Integration | Not Started | 0% | No implementation found |
| 25.26 | Integration Monitoring & Error Queue | Partial | 60% | Batch status and error APIs |
| 25.27 | Retry & Reprocessing | Completed | 90% | Batch resubmit |
| 25.28 | Integration Security | Partial | 50% | JWT-secured APIs |
| 25.29 | Sandbox & Developer Portal | Partial | 20% | Swagger UI only |
| 25.30 | Integration Audit Trail | Partial | 60% | Source references + batch acknowledgement log |